## Slide 1: Foras Promineo Software Flowcharts

## Slide 2: File Structure
Top Level:
cdh, boot, and main files
Task Directory:
Tasks
Lib Directory:
All lib files for usage. Each lib follows a fairly similar format

## Slide 3
Master Library
Init routine initializes each device in self.hardware
Each initialization for the devices is within its own try – except clause.
Hardware dictionary for each device in this library
Example device init.

## Slide 4
Master Library
Every board-level hardware lib has a reinit procedure !!!
Example of a property, i.e. class variable

## Slide 5
Master Library
Two power modes, min and norm.
Handling and initiating different power modes is to be implemented in housekeeper.py task

## Slide 6
Sub library example

## Slide 7
Anatomy of a Task
This is a task that blinks the led.
It is a subclass of task from template_task.py
When the task is executed, it runs the code within main_task.
Pycubed.py is self.cubesat
See priority and frequency for setting when a task will run
The mainboard executes tasks via a task scheduler

## Slide 8: Current Progress (as of 6/1/21)
Mainboard is functional and all peripherals are coded in.
  A new design revision will be made soon with some new features and some pinout changes.
Payload interface board libraries in progress
  ~50% complete
Tasks have been started, but nothing of substance there

## Slide 9: Things to Do:
Define operating states and what tasks should run at what times
Code high-level functionality
  i.e. all the tasks, commands, data handling
Define radio>mainboard>payload data exchange for target bitrate
Test it for extended periods
Code pc-side software to display live telemetry and other things